# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 28 September 2026

Team ID:  SWTID-2026-8449

Project Name: AI StudyBuddy – AI Assistant for  Learning

Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for AI StudyBuddy by entering my name, email, and password. | 2 | High | ________ |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application using my email and password. | 2 | High | ________ |
| Sprint-2 | Study Material | USN-3 | As a student, I can upload and store my study materials. | 3 | High | ________ |
| Sprint-2 | AI Summary | USN-4 | As a student, I can generate a summary from my study material using AI. | 3 | High | ________ |
| Sprint-2 | Flashcards | USN-5 | As a student, I can generate flashcards from my study material. | 2 | Medium | ________ |
| Sprint-3 | Quiz | USN-6 | As a student, I can generate quizzes from my study material. | 3 | High | ________ |
| Sprint-3 | Study Plan | USN-7 | As a student, I can generate a personalized study plan. | 3 | High | ________ |
| Sprint-3 | Gamification | USN-8 | As a student, I can earn points and track my learning progress. | 2 | Medium | ________ |
| Sprint-4 | Multi-Language Translator | USN-9 | As a student, I can translate study content into my preferred language. | 3 | Medium | ________ |
| Sprint-4 | Export Notes to PDF | USN-10 | As a student, I can export my notes and study content as a PDF. | 2 | Medium | ________ |
| Sprint-4 | Administrator | USN-11 | As an administrator, I can manage users and monitor application activities. | 3 | High | ________ |

# Dashboard

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | ________ | ________ | ________ | ________ |
| Sprint-2 | 8 | 6 Days | ________ | ________ | ________ | ________ |
| Sprint-3 | 8 | 6 Days | ________ | ________ | ________ | ________ |
| Sprint-4 | 8 | 6 Days | ________ | ________ | ________ | ________ |

# Velocity

Velocity is the amount of work completed by the team during a sprint. Story points are used to estimate the effort required for each user story. The completed story points from each sprint can be used to calculate the team's average velocity.

# Burndown Chart

A burndown chart shows the amount of remaining work against the available project time. For AI StudyBuddy, it can be used to track remaining story points during each sprint and monitor project progress.

# Reference

Format and terminology are based on the uploaded Project Planning Template.